Troy Recreation Board

Meeting Minutes

9.8.2025

Location: TGS Cafeteria

Present: Mike Estes, Barb Greaser, Dru Whetstine, Jim Horner, Robert Fuemmeler

Agenda:

- Budget Hearing 5:00 PM. No Patrons present for the hearing. Budget hearing closed at 5:30.

- Call to Order

- Project update:

  - Review equipment-Order rackets and Balls- 16 cornhole bags.

  - Review progress

  - View logo

  - View signs

  - Tour project

  - Project costs- we approved $301,757-which includes $13,232 for equipment/accessories. Additional costs not in the original approved budget.

    - $10,800 for compacting soils

    - $5,200 for concrete reinforcement around light poles.

    - Robert Fuemmeler motion to approve $16,000 for soil compaction and concrete reinforcement. Barb Greaser 2nd, All in favor motion carried.

- Meeting Adjourned 5:45

- Next scheduled meeting October 14th, 7:00 PM